## Slide 1: FRM Data Strategy and Analytics – Project Brief
6 September, 2018
Leveraging analytics to generate insights for Farmers

## Slide 2: Overview and Approach – FRM data
Farmers’ data captured at Samriddhi Centers on kisandost.com portal
Total number of farmers for which basic demographic details captured: ~ 8.5 L
Need to perform a feasibility study on the existing data and identify the analytical opportunities for improving Mahindra’s presence in Agri Sector
Background
Current Data Challenges
Irregularities in data capturing process – portal based on very old system
Duplication in unique identifiers for Farmer’s data - Farmer Code, Mobile, Name etc.
Junk values captured in many cases for fields like Occupation, Family Size, Education etc.
Majority of farmer’s data captured when only Soil Testing is done at Samridhhi Centres
Two analytics endeavors which can be taken up in future :
Recommendations:
Data capturing process can be replicated from Mahanayak program
Data validation exercises need to be taken up at highest priority – A missed call campaign can be initiated where the farmer gets some discount on their next purchase, will increase authenticity of data as well as higher sales opportunity
Opportunities and Recommendation
Lead Prioritization for Call Centres
Whom to Contact and When to Contact
Current Call contractibility: ~ 20-22%; Conversion: ~ 10 – 15%
Approx. 1000 farmers contacted daily but only 20 – 30 buy
Objective would be to improve contactibility and final conversion
Cross-Sell/Up-Sell of products
Many farmers are existing buyers for AGRI products
Opportunity to cross-sell depending on the farming cycle and crops grown
Holistic data mart needs to be created

## Slide 3: Robust Data Management Strategy: Effectively Capture, organize and leverage Farmers’ data
    Farmer data collection in incremental stages
    Data Health Check and Enrichment
  Reviving Contactibility Data: Missed call campaigns, discount SMS etc.
    Referral and Incentive programs
Consistent and Integrated Data Mart for all Agri-Businesses
Enriched Data Collection and management Plan
Mahanayak
Aamdani Badhao
Individual Business Transactions (Crop Care, Seeds etc.)
My Agri Guru
FRM/CRM (Kisan Dost)
Data Mart
Common Database to capture and utilize data from all business units
Single unique Code for each farmer to get 360º view of his relationship with Mahindra
Monitoring Farmer’s agricultural cycle and recommending products accordingly
Benefits

## Slide 4: Timeline
Preliminary Data Exploration initiated;
Identified the key tables in FRM
Data Quality Health-Check and Way-forward approach finalization
Initiated way-forward approach and data access requested
Data Access provided for FRM (33 tables in SQL DB); CRM data access reinitiated
Idea generation, Identification of opportunities, Stakeholders nominated
Stakeholder connect – Scope Discussion
Sep ‘18
Aug ’18 – W4 (ongoing)
W4 Jul ’18
Aug ’18 – W2-3
Jul ’18 – W2
Jul ’18 – W3

## Slide 5: Hitting the Road… Devising strategy for data enrichment, campaigns and increasing Farmer Base (For two states)
Objective and Initial Approach
Initiating exploratory analysis and perform data quality audit to enrich the captured fields and creating data strategy for incremental capturing of Farmers’ data
Develop and plan campaigns and events (using multiple channels like Mobile campaigns/ Paper Ads etc.) to improve Mahindra product’s reach to Farmers and enhance MASL presence
Designing referral programs to increase farmer base and acquire new farmers in MASL Landscape
The Three Stages
Following would be the three layered approach to strategize and realize analytical insights based on Farmers’ data
Develop Campaigns and Events
Data Enrichment Strategy
Data Health-Check and evaluation
Data Completeness validation
Revamping Data Collection Process
Improving contactibility data
SMS/missed call based campaigns for quality data
Conversion rate improvement by contacting the right person
Algorithm based Product recommendations
Referral Programs/ New Farmer On-boarding
Incentive based referral program for farmers
Stage-wise data capturing with basic inputs taken from referral
Two states selected for analysis – Maharashtra & Madhya Pradesh
Both are amongst the top states in number of farmers on-boarded
Quality of data better as compared to other states

## Slide 6: Core Team – FRM Data Strategy and Analytics (Nominated Stakeholders)
Businesses
Samriddhi - Vivek Chhabra
Responsibilities
Crop Care - …
Seeds –
…
Analytics & Strategy
IIC –
Shiv Kumar
Jiten Shah
Satyarth Sharma
IT – Data Integration
FRM –
Ahfaz Shaikh
CRM – Rakesh Dhar, Samik Chakrobarty
Apps-

## Slide 7: Operating Model – Engaging business with analytics and strategy team
Data Science Team:
Empowering Business team with Predictive and Prescriptive Analytics with help of statistical methods based insights
Use of Advance Tools – SAS, R and Python
Empowering insights with right resources (Data Scientists, Statisticians etc.)
CoE Team Performance (Empowering existing processes with advance analytics)
Agri Business Team
Extensive data and business functioning understanding
Problem/Analytical Opportunities identification
Current Challenge - Limited usage of analytics tools
Roles: Detection, Data Analysis & Monitoring
  Problem Solving Team
  Strategic planning and creating support system to facilitate smooth business decision making
  Validation of problem from field data
  Rectification measures and corrective actions proposition
  Roles: ….
Collaboration on identified problem statement